## Slide 1: DeckTechCentral
Week 10 Report

## Slide 2: What have we done so far?
Finish design of Deck
Finished integrating Card and Deck Search
Working on integrating Deck Post and Get Deck
Implementing Authorization
Beginning to Containerize the Api
Progress to User Manual
Begin working on the Final Presentation

## Slide 3: Setbacks
Deck add/remove cards took a long time, but seems to be operational
OAuth became unattainable due to time constraints and a required review from Google to deploy

## Slide 4: Our Future Goals
Set up Profile page
Set up Authentication and storing JWT in cookie to keep state between sessions
Finishing Authorization by 4-12-2024
Finishing Containerization by 4-14-2024