## Slide 1: DeckTechCentral
Week 8 Report

## Slide 2: What have we done so far?
Complete design of DeckView
Merge DeckView and DeckCreate into Deck
Make Deck page dynamic with "edit" states
Progress to service layer (hope to complete by weekend)
Research server hosting
Progress to user manual

## Slide 3: Setbacks
Deck legality rules may be simplified due to time constraints
Service layer complexity
O-Auth complexity

## Slide 4: Our Future Goals
Finish dynamic "edit" states of Deck page
Finalize Profile page with user & liked decks
Finish Service layer
Begin communication with front-end
Continue user manual