## Slide 1: DeckTechCentral
Week 7 Report

## Slide 2: What have we done so far?
Designed landing page with resizing
Started design of DeckView and supporting components
Re-color UI
DataAccess is complete
Some progress to Service layer
Started user manual

## Slide 3: Setbacks
Deck formats is much more complex than originally planned, will take some advanced logic to implement

## Slide 4: Our Future Goals
Finish design of DeckView
Begin design of CreateDeck
Finish Service layer
Solidify API endpoints
Continue user manual