## Slide 1: DeckTechCentral
Week 3 Update

## Slide 2: What was completed?
UI Enhancements (resizing, animations, design)
API Spec defined and considered “complete”
Create deck page has been set up

## Slide 3: Setbacks
UI resizing was giving us issues. We did not consider the many ways a user has to resize and arrange the window.
Continuous improvement to API Spec. As we get further into implementation, we may find more items that need added and designed.

## Slide 4: What will be worked on?
Deck visual layout (during deck search/view)
Landing page (with popular decks displayed)
Begin database initialization