## Slide 1: DeckTechCentral
Week 4 Update

## Slide 2: What was completed?
Card data processing enhancements (two faced cards)
Landing page design
MongoDB setup
OAuth back-end research

## Slide 3: Setbacks
MongoDB installation issues, environmental setup was time consuming and tedious
OAuth complexity, need more research for back-end implementation

## Slide 4: What will be worked on?
MongoDB implementation
Begin some back-end implementation (OAuth, other requests)
Create quick view deck component (front-end)