## Slide 1: DeckTechCentral
Week 9 Report

## Slide 2: What have we done so far?
Finish design of Deck
Add card, remove card, change cover image
Implement operational edit states
Service layer complete
Progress to App layer, currently testing
Progress to user manual

## Slide 3: Setbacks
Deck add/remove cards took a long time, but seems to be operational
Errors in app layer, still addressing and testing

## Slide 4: Our Future Goals
Polish add/remove cards
Set up profile page
Finish App layer
Begin communication with front-end