## Slide 1: DeckTechCentral
Week 1 Update

## Slide 2: What was completed?
Beginning of front-end is created
Project Site has been set up
OpenAPI spec is being defined
Project Site was created here

## Slide 3: Setbacks
The largest setback from the original plan was that we had planned the setup of the database before fully defining what would be stored and sent to the user.
The specs weren't fully defined yet, but will be finished for the next week.

## Slide 4: What will be worked on?
Finish API spec
Begin setup for Database
Continue work on UI
Generate models for API